Thesis status report

# week 52 (2020) – 01 (2021)

## Done

I accomplished to automate the single steps of the Docker image deployment to Kubernetes and the automatic deployment of the load testing tool locust. It is now possible to load test a given microservice, with an API route that has no or one integer argument as an input. I also managed to get data from the Prometheus API and save it as a panda data frame and a CSV file. From locust, I get metrics about the response time of the microservice during the synthetic load. The current metrics that I collect from Prometheus are CPU usage, CPU share, memory usage and memory share. I created an overview of the sandbox functionality (see figure 1).

Ein Bild, das Text, Verkehrsampel, Nacht enthält.

Automatisch generierte Beschreibung

Figure : sandbox functionality overview

I found out that I need a different program than locust to collect network metrics of every pod while real-world usage because locust only does that while load testing. Therefore researched and I am still researching and testing different tools such as *linkerd*, *istio* and *consul*.

## Update from sync meeting (07.01.2021)

?

## next steps

1. Connect the single steps of the synthetic load testing
2. Format the Data for machine learning and extra-p usage
3. Develop and implement the machine learning model
4. Implement extra-p